VISIONCART MVP DOCUMENT PACK

# MVP Scope, User Flows & Acceptance Criteria

What will be built, in what order, and how completion will be judged

| Project | VisionCart (Working product name - replace before public launch) |
| --- | --- |
| Document ID | VC-MVP-002 |
| Version | 1.0 |
| Date | 18 July 2026 |
| Audience | Product manager, UX/UI, engineering leads, QA and delivery team |

Document purpose This document captures agreed MVP decisions from product discovery. It is a controlled baseline, not a promise that every experimental capability will ship in the first release.

# Contents

Use Word's Navigation Pane to jump through the numbered headings.

1. Release Definition

2. Feature Priority Matrix

3. Screen and Navigation Map

4. End-to-End User Flows

5. User Stories and Acceptance Criteria

6. Analytics Event Plan

7. Delivery Plan and Team

8. Budget Assumptions

9. Definition of Done

10. Post-MVP Backlog

# 1. Release Definition

The MVP is a catalog-based accessory try-on application. It validates live placement quality and user demand across glasses, watches, rings, earrings, and nose pins. The first release does not require product reconstruction, native checkout, or custom-trained ML models.

Primary release outcome A user can discover a product and complete a credible try-on flow on a supported iOS or Android device in under one minute.

## 1.1 Product hypotheses

| Hypothesis | How the MVP tests it |
| --- | --- |
| Users will try before opening a seller link. | Measure try-on starts, completed sessions, and click-through after try-on. |
| Stable placement matters more than advanced AI recommendations. | Track session quality, manual adjustments, and user rating. |
| One architecture can serve multiple accessory categories. | Reuse native SDK lifecycle and category plug-in contract. |
| A controlled asset pipeline can produce consistent output. | Measure validation failures and manual calibration per asset. |

# 2. Feature Priority Matrix

| Capability | P0 - launch | P1 - beta enhancement | Later |
| --- | --- | --- | --- |
| Authentication | Guest + email/social option | Account merge / recovery improvements | Advanced identity or memberships |
| Catalog | Categories, list, detail, search | Rich filters, recommendations | Marketplace feeds |
| Try-on | Open, track, render, adjust, close | Product switching and comparison | Multi-product looks |
| Capture | Photo, save locally, share | Branded frame / watermark option | Video capture |
| User library | Favorites, recently tried | Collections | Social profiles |
| Commerce | External seller URL/deep link | Affiliate attribution | Native checkout and orders |
| Operations | Secure import + validation | Internal admin portal | Seller self-service portal |
| Scanning | Not included | Technical research spike | Guided scan-to-model product feature |

# 3. Screen and Navigation Map

App Launch
├── Permission education (only when needed)
├── Home
│   ├── Category tabs
│   ├── Featured / recent products
│   └── Search
├── Product List
│   ├── Filters / sort
│   └── Product Detail
│       ├── Product media and dimensions
│       ├── Favorite
│       ├── Try On
│       └── Open Seller
├── Native Try-On Session
│   ├── Product selector
│   ├── Side / finger / wrist controls
│   ├── Fine adjustment
│   ├── Capture
│   └── Close / result
├── Favorites
├── Recently Tried
└── Profile / Settings
    ├── Sign in / account
    ├── Privacy and permissions
    └── Delete account / data request

# 4. End-to-End User Flows

## 4.1 First-time try-on

| 1 | User opens the app and may continue as guest or sign in. |
| --- | --- |

| 2 | User selects one of the five supported categories and opens a product. |
| --- | --- |

| 3 | User taps Try On and sees a short permission explanation. |
| --- | --- |

| 4 | The system requests camera access and checks device capability. |
| --- | --- |

| 5 | The native session loads the asset, detects the face or hand, and shows guidance until tracking is stable. |
| --- | --- |

| 6 | The product appears at the category anchor. The user may choose side, finger, or wrist and fine-tune the result. |
| --- | --- |

| 7 | The user captures, saves, shares, favorites, switches product, or opens the seller link. |
| --- | --- |

| 8 | The SDK closes and returns a typed result; the app records non-image analytics. |
| --- | --- |

## 4.2 Low-confidence tracking flow

| 1 | The SDK calculates landmark confidence and motion stability. |
| --- | --- |

| 2 | If quality falls below threshold, the product fades or freezes instead of visibly jumping. |
| --- | --- |

| 3 | The UI gives a category-specific instruction such as improve light, show the full hand, move hair, or face the camera. |
| --- | --- |

| 4 | If quality recovers, live rendering resumes. If not, the user can retry, use manual photo placement where supported, or exit safely. |
| --- | --- |

## 4.3 Unsupported device flow

| 1 | Capability check identifies missing camera, OS, GPU, or required tracking support. |
| --- | --- |

| 2 | The app explains the reduced or unavailable feature without technical jargon. |
| --- | --- |

| 3 | The user can still view product media, favorite the item, and open the seller link. |
| --- | --- |

| 4 | The failure reason is logged as a device capability event, not as a crash. |
| --- | --- |

# 5. User Stories and Acceptance Criteria

## US-001 - As a shopper, I want to open try-on from product detail so that I can preview the product quickly.

Acceptance criteria

Try On is visible only when the product has an approved asset.

A tap starts capability and permission checks.

The user is informed if the feature is unavailable.

## US-002 - As a shopper, I want the accessory to follow my movement so the preview feels believable.

Acceptance criteria

The asset follows normal head/hand movement without persistent visible drift.

Low confidence triggers guidance or a stable freeze rather than uncontrolled jumping.

Tracking status is available to analytics and QA logs.

## US-003 - As a shopper, I want to adjust the product when automatic placement is slightly wrong.

Acceptance criteria

Scale and position controls are category constrained.

Reset restores calibrated defaults.

Adjustments are applied without restarting the camera.

## US-004 - As a shopper, I want to select the correct side or finger.

Acceptance criteria

Watch supports left/right wrist.

Ring supports hand and finger selection.

Earring supports left/right/both.

Nose pin supports left/right side.

## US-005 - As a shopper, I want to capture and share the try-on.

Acceptance criteria

Capture includes camera image and virtual product.

The app requests photo-library access only if saving requires it.

Sharing uses the platform share sheet and occurs only after explicit action.

## US-006 - As a user, I want my privacy respected.

Acceptance criteria

Raw camera frames are not uploaded in the normal try-on flow.

Guest try-on works without compulsory profile data where enabled.

Account deletion and privacy links are available in settings.

## US-007 - As a catalog manager, I want invalid assets blocked before release.

Acceptance criteria

The import requires category, real dimensions, asset files, anchors, preview image, and license record.

Validation returns clear error messages.

Only approved versions are exposed by the public product API.

# 6. Analytics Event Plan

| Event | Trigger | Important properties |
| --- | --- | --- |
| product_viewed | Product detail opens | product_id, category, source |
| tryon_requested | User taps Try On | product_id, category, device_tier |
| tryon_ready | Asset loaded and tracking begins | load_ms, asset_version, engine |
| tracking_stable | Quality threshold reached | time_to_stable_ms, confidence |
| manual_adjustment | User changes calibration | control_type, delta_bucket |
| tryon_captured | User captures image | category, session_duration_ms |
| tryon_shared | Share sheet opened | category, destination not collected |
| seller_opened | Seller link/deep link opened | product_id, from_tryon |
| tryon_failed | Session cannot continue | typed_error_code, device_tier |
| tryon_closed | SDK returns to app | duration_ms, outcome |

Analytics rule Do not send raw frames, face meshes, hand meshes, captures, or exact biometric geometry to analytics.

# 7. Delivery Plan and Team

| Stage | Indicative duration | Deliverable |
| --- | --- | --- |
| 0. Foundations and spikes | 2-3 weeks | RN shell, native SDK contract, sample assets, device benchmark harness. |
| 1. Glasses vertical slice | 3-4 weeks | End-to-end iOS and Android glasses try-on with capture and telemetry. |
| 2. Watch and ring | 4-5 weeks | Hand tracking, wrist/finger anchors, calibration controls. |
| 3. Earrings and nose pin | 3-5 weeks | Face-mesh derived anchors, small-object smoothing, limitations UX. |
| 4. Catalog, favorites, seller flow | 2-3 weeks | Production API integration and user library. |
| 5. Hardening and beta | 2-3 weeks | Device matrix, accessibility, privacy review, performance and store readiness. |

Indicative total: approximately 14-20 weeks for a small experienced cross-functional team. The range depends primarily on category quality targets, device coverage, asset readiness, and whether iOS and Android work in parallel.

## 7.1 Suggested core team

1 React Native engineer responsible for app shell, product flows, analytics, and shared TypeScript contract.

1 iOS engineer responsible for Swift, ARKit/RealityKit, camera, rendering, and native integration.

1 Android engineer responsible for Kotlin, CameraX, MediaPipe/ARCore, Filament, and device compatibility.

1 backend engineer responsible for FastAPI, PostgreSQL, asset APIs, authentication verification, and operations.

1 product/UX owner and 1 QA engineer, with a 3D artist or technical artist available throughout.

# 8. Budget Assumptions

These are planning bands, not vendor quotations. Live tracking and rendering are designed to run on-device, so there is no mandatory GPU charge for each normal try-on session.

| Stage | Indicative monthly infrastructure | Main cost drivers |
| --- | --- | --- |
| Prototype / internal | USD 0-150 | Development databases, small API host, test storage, crash tools free tiers. |
| Closed beta | USD 150-750 | Managed database, API redundancy, asset CDN traffic, monitoring, backups. |
| Early public MVP | USD 750-3,000 | Traffic, image/3D egress, environments, support tooling, higher availability. |

Separate cost category 3D asset acquisition, cleanup, optimization, and licensing can exceed cloud cost during the MVP. Treat technical-art work as a first-class budget line.

# 9. Definition of Done

| Level | Done means |
| --- | --- |
| Feature | Acceptance criteria pass on both platforms; analytics and typed errors are implemented; accessibility and copy reviewed. |
| Native category engine | Performance target met on the device tier; low-confidence behavior is safe; calibration is documented. |
| 3D asset | License, dimensions, anchors, materials, file size, preview, and device QA all pass. |
| API | Contract documented, authenticated, tested, monitored, and backward-compatible for the release. |
| Release | No open blocker defects; privacy permissions validated; crash and performance dashboards active; rollback plan tested. |

# 10. Post-MVP Backlog

| Theme | Candidate work | Entry condition |
| --- | --- | --- |
| Scan any product | Guided capture, reconstruction, cleanup, anchor generation | Catalog try-on engine stable and separate cost benchmark approved. |
| AI recommendations | Face/style preferences and product ranking | Sufficient consented interaction data and measurable business need. |
| Commerce | Affiliate attribution, native cart, checkout, orders | Validated conversion and commercial partnerships. |
| B2B SDK | Package native modules and asset tooling for retailer apps | Stable shared contract, documentation, and support model. |
| Advanced realism | Hair/hand segmentation, depth, reflections, strap deformation | Device capability and performance budget support it. |
| New categories | Necklaces, bracelets, shoes, clothing, makeup | Dedicated technical feasibility and asset studies. |